UK SUPPORT HOUSING LTD

Platform Technical Handover and Go-Live Readiness Report

Public Website + RealtyOS Supported Housing ERP

Prepared for: UK Support Housing

Prepared on: 24 April 2026

Production domain: https://www.uksupporthousing.co.uk

Application path: https://www.uksupporthousing.co.uk/realtyos

Current environment: Oracle Cloud Ubuntu VM with PostgreSQL, Nginx, Node/Next.js

Executive position The public website is live. The ERP is suitable for internal admin/UAT and controlled operational pilot use, but it should not be treated as fully production-ready for broad live operations until the go-live checklist in this document is completed.

# 1. Executive Summary

UK Support Housing Ltd now has a public website and a PostgreSQL-backed supported housing ERP deployed to an Oracle Cloud Ubuntu server. The public website sits at the domain root, while the operational application is presented under /realtyos. The platform includes admin setup, staff login, properties, rooms, tenants, landlords, contracts, payment ledger, document upload/storage registry, support notes, incidents, analytics, and role-enforced ERP APIs.

Go-live recommendation Public website: ready to publish. RealtyOS ERP: ready for internal UAT and admin setup, not yet recommended for full production operations until security hardening, backup/restore validation, tenant/owner portal authentication, audit logging, privacy review, and operational data completion are finished.

| Area | Current status | Go-live view |
| --- | --- | --- |
| Public website | Live at www.uksupporthousing.co.uk with Sign in route to /realtyos/admin/login. | Ready for public use after final copy/legal review. |
| ERP application | Live under /realtyos with authenticated staff sessions and role enforcement. | Ready for controlled internal UAT/pilot. |
| Database | PostgreSQL schema migrated and seeded/imported with properties, rooms, tenants, staff. | Needs backup policy and restore test before production reliance. |
| Documents | Uploads write to configured storage root or local fallback and register metadata in PostgreSQL. | Needs shared file server mount, retention policy, and malware scanning decision. |
| Security | Signed staff sessions, PostgreSQL session table, server-side API role checks. | Needs HTTPS-only cookies, rate limiting, audit logging, and security review. |

# 2. URL and Route Map

| URL | Purpose | Status |
| --- | --- | --- |
| https://www.uksupporthousing.co.uk/ | Public UK Support Housing website. | Live |
| https://www.uksupporthousing.co.uk/realtyos | RealtyOS ERP workspace/dashboard. | Live, API-authenticated |
| https://www.uksupporthousing.co.uk/realtyos/admin/login | Staff/admin sign-in page. | Live |
| /app and /app/* | Legacy internal app route shape. | Redirects to /realtyos equivalents |
| /api/erp and /api/erp/* | ERP data API. | Requires signed staff session |

# 3. Architecture Overview

High-level flow Browser users reach Nginx over HTTPS. Nginx terminates TLS and proxies requests to the Node/Next.js application on localhost:3000. The application uses PostgreSQL for persistent ERP data and writes uploaded documents to a configured shared file root or local fallback storage.

| Layer | Technology | Current implementation |
| --- | --- | --- |
| Public web layer | Next.js App Router, React, Tailwind CSS | Root website at / with UK Support Housing content and Sign in link. |
| Application layer | Next.js 16, Node.js service via systemd | RealtyOS ERP under /realtyos. Code lives at /home/ubuntu/realtyos. |
| API layer | Next.js route handlers | Auth, ERP snapshot, ERP collection mutations, setup, document upload. |
| Database layer | PostgreSQL with pgcrypto | Persistent schema in db/schema.sql; migrations via npm run db:migrate. |
| Web server | Nginx reverse proxy | Proxy to 127.0.0.1:3000; client_max_body_size 50m. |
| TLS | Let's Encrypt / Certbot | Certificate for uksupporthousing.co.uk and www.uksupporthousing.co.uk. |
| Hosting | Oracle Cloud VM | Ubuntu 24.04.4 LTS, arm64, KVM virtual machine. |

# 4. Infrastructure Details

| Item | Detail |
| --- | --- |
| Server IP | 140.238.100.41 |
| Hostname | vnic1 |
| Operating system | Ubuntu 24.04.4 LTS, Linux 6.17.0-1010-oracle, arm64 |
| Application directory | /home/ubuntu/realtyos |
| Active services verified | realtyos, nginx, postgresql |
| Nginx enabled site | /etc/nginx/sites-enabled/realtyos -> /etc/nginx/sites-available/realtyos |
| TLS certificate | Let's Encrypt certificate: www.uksupporthousing.co.uk; domains: root and www |
| Certificate expiry | 23 July 2026 20:09:10 UTC |
| SSH access | Key-based SSH. Private key is owner-managed and must not be committed or shared. |

# 5. Application Modules

| Module | Capability |
| --- | --- |
| Admin setup panel | Register agency, update currency/shared root, create staff, properties, rooms, tenants, landlords. |
| Authentication | Staff login with signed session cookie and PostgreSQL-backed staff_sessions. |
| Dashboard | Live metrics from PostgreSQL: tenants, properties, occupancy, rent roll, incidents, documents. |
| Properties | Live property list/detail with rooms, tenants, contracts, ledger, incidents, documents. |
| Tenants | Tenant records based on Cycle 74 spreadsheet concepts. |
| Support notes | Weekly resident support notes with outcomes, next actions, and risk changes. |
| Contracts | Create/manage tenancy contracts linked to tenants, properties and rooms. |
| Payments ledger | Rent charges, housing benefit receipts, tenant payments, arrears and adjustments. |
| Landlords/owners | Create landlord accounts and assign properties. |
| Documents | Upload files to storage and register metadata against tenants, properties and landlords. |
| Analytics | Database-driven occupancy, collection efficiency, rent roll, arrears, incidents, void exposure. |
| Legacy cleanup | Old real-estate demo modules replaced with supported-housing placeholders or live equivalents. |

# 6. Database Layer

The PostgreSQL database is the source of truth. Schema migrations are maintained in db/schema.sql and applied with npm run db:migrate. The current schema includes operational, finance, document, property, tenant and auth/session data.

| Table | Purpose | Current count |
| --- | --- | --- |
| agencies | Agency profile, currency, shared file root. | 1 |
| staff_users | Staff identities, role, active flag, password hash. | 2 |
| staff_sessions | Signed session token hashes, expiry, revocation. | 2 |
| properties | Property records and metadata. | 30 |
| rooms | Property rooms/units, rent rates, occupancy status. | 146 |
| tenants | Resident data imported/entered from tenant-cycle structure. | 154 |
| landlords | Owner/landlord accounts. | 0 |
| tenancy_contracts | Tenancy agreements and linked contract data. | 0 |
| payment_ledger_entries | Rent, housing benefit, tenant payment and adjustment ledger. | 0 |
| documents | Uploaded document metadata and storage paths. | 0 |
| incidents | Maintenance and operational incidents. | 0 |

# 7. Authentication and Access Control

| Control | Implementation |
| --- | --- |
| Password storage | PBKDF2 password hashing in lib/passwords.ts. |
| Session creation | Login creates random token, stores token hash in staff_sessions, sets signed HttpOnly cookie. |
| Session validation | ERP APIs verify cookie signature and matching active DB session before reading/writing. |
| Logout | Revokes current DB session and deletes cookie. |
| Roles | admin, manager, support_worker, housing_officer, finance, readonly. |
| API reads | Authenticated roles can read /api/erp. |
| API writes | Collection and method-specific role matrix enforced server-side. |

| Action group | Permitted roles |
| --- | --- |
| Agency settings and staff administration | admin |
| Property administration | admin, manager, housing_officer; delete restricted to admin |
| Tenant records | admin, manager, support_worker, housing_officer; delete restricted to admin |
| Contracts | admin, manager, housing_officer, finance; delete restricted to admin |
| Payment ledger | admin, manager, finance; delete restricted to admin |
| Support notes and incidents | admin, manager, support_worker, housing_officer |
| Document upload | admin, manager, support_worker, housing_officer, finance |
| Readonly | Read access only; blocked from mutation APIs |

# 8. Deployment and Operations Runbook

| Task | Command / process |
| --- | --- |
| Deploy code | Copy updated app, components, hooks, lib, db, package files, config and public assets to /home/ubuntu/realtyos. |
| Install dependencies | cd /home/ubuntu/realtyos && npm install |
| Apply DB migrations | set -a && . ./.env.local && set +a && npm run db:migrate |
| Build app | npm run build |
| Restart service | sudo systemctl restart realtyos |
| Check service | systemctl is-active realtyos nginx postgresql |
| Nginx reload after config change | sudo nginx -t && sudo systemctl reload nginx |
| Certificate check | sudo certbot certificates |

# 9. Environment and Configuration

Secret handling Do not place passwords, private SSH keys, database URLs, or reset credentials inside documents, tickets, screenshots, or source control. Keep .env.local on the server and use a password manager for operational credentials.

| Variable / setting | Purpose |
| --- | --- |
| DATABASE_URL | PostgreSQL connection string used by the app and migration scripts. |
| DATABASE_SSL | Optional SSL toggle for PostgreSQL connection. |
| AUTH_SECRET / NEXTAUTH_SECRET | Recommended signing secret for auth cookies. A dedicated secret should be set before full go-live. |
| AUTH_COOKIE_SECURE | Set to true after HTTPS-only access is enforced for RealtyOS. Kept false for raw-IP HTTP testing. |
| DOCUMENT_STORAGE_ROOT | Fallback storage root for uploaded documents if agency.shared_file_root is not set. |
| Agency shared_file_root | Database setting for shared file server document storage root. |

# 10. Verification Already Completed

Local npm run lint passed with only the existing BrandMark img optimization warning.

Local npm run build passed.

Production npm run build passed on the Oracle VM.

realtyos, nginx and postgresql services verified active.

Public site verified at https://www.uksupporthousing.co.uk/.

RealtyOS verified at https://www.uksupporthousing.co.uk/realtyos.

Admin sign-in verified at /realtyos/admin/login.

Unauthenticated ERP API access returns 401.

Readonly staff can read but receives 403 on restricted write actions.

Admin can authenticate and access live ERP API data.

# 11. Go-Live Readiness Assessment

| Question | Answer |
| --- | --- |
| Is the public website ready? | Yes, technically live and usable. It still needs final business copy/legal/policy review. |
| Is RealtyOS ready for internal UAT? | Yes. Admin and staff can test the platform using live PostgreSQL persistence. |
| Is RealtyOS ready for full production operations? | Not yet. It needs the completion checklist below before broad operational go-live. |
| Can admin begin platform setup? | Yes. Admin can create landlords, contracts, ledger entries, documents, staff and property metadata. |

# 12. Required Before Full ERP Go-Live

Rotate the temporary admin password and set strong password policy for all staff.

Set a dedicated AUTH_SECRET and switch AUTH_COOKIE_SECURE=true once HTTPS-only access is enforced.

Mount/configure the shared file server root for document uploads and validate permissions.

Define automated PostgreSQL backups, retention, offsite copy, and perform a restore test.

Add audit logging for create/update/delete actions across tenant, contract, payment, property and document data.

Complete tenant and landlord/owner portal authentication tied to real tenant/landlord accounts.

Populate real landlord accounts, contracts, opening ledger, payment records, documents and incidents.

Add rate limiting and login lockout controls for authentication endpoints.

Run GDPR/data-protection review for tenant personal data, special-category data and document retention.

Add monitoring/alerting for service health, disk usage, database errors, certificate renewal and backup failures.

Document staff SOPs for admin setup, weekly notes, rent ledger, document upload and support escalation.

Run UAT scripts with real staff roles and sign off acceptance criteria.

# 13. Next Platform Roadmap

| Priority | Workstream | Outcome |
| --- | --- | --- |
| P0 | Security and operations hardening | Backups, restore, audit logs, HTTPS-only cookies, rate limiting, secret rotation. |
| P0 | Data completion | Landlords, contracts, opening ledger, documents, room status and live operational records entered. |
| P1 | Tenant/owner portals | Real authenticated access for tenants and landlords instead of placeholder portal screens. |
| P1 | Excel import UI | Admin can upload future tenant-cycle spreadsheets and validate/import changes. |
| P1 | Reporting pack | Exportable arrears, occupancy, support-note compliance, landlord statements and contract reports. |
| P2 | Packaging | Windows .exe installer/bootstrapper for local deployments with PostgreSQL setup and first-admin wizard. |

# 14. Immediate Owner Actions

Confirm public website wording, contact email, privacy/cookie/accessibility pages and branding assets.

Decide whether production staff should use www.uksupporthousing.co.uk only and remove/limit raw IP access.

Create real staff accounts and disable or rotate any temporary credentials.

Configure shared document storage and agree folder structure by tenant/property/landlord.

Run a structured UAT cycle before operational go-live.